## Plan for capstone

Description:

The app will be a time card system that will take in a user that will get the ability once logged in to track hours in the work week and give them a floating total of the number of hours they worked after this the user will be able to logout and have them brought back to the sign in page

List of three features:

Has a function to create an account

Has a function to login a user based on the info of the account they created

Allows the user to clockin and track hours worked then clock out

Has a function to have the user logout of their current account

Time line of project:

3/27/23: Make the front end (HTML, CSS, JS)

3/28/23: Add functionality to front end(JS)

3/29/23: Make backend(NODE)

3/30/23:Make database

3/31/23:Get all calls to the backend functional

4/1/23:Work on bugs